## Slide 1
Philip D. Propes, Program Director
Center for Information Technology Engineering (CITE)
NCRLE - Tribal
Technology Projects

## Slide 2
NCRLE
Cooperative effort with the Navajo Nation, Hopi Tribe, and the Pueblo of Zuni
Conducted technical needs assessment within criminal justice agencies from each tribe
An initial $75,000 grant project funded by the OJP through the NCJA
Inter-Tribal Integrated Justice Pilot Project

## Slide 3
NCRLE
Created final report for OJP/BJA and prepared customized Business Cases for each tribe
Held Navajo Nation Criminal Justice Summit in Kayenta, AZ
Project Overview - continued
Facilitated focus group in Window Rock, AZ for each of the three tribes

## Slide 4
NCRLE
Three Phases are being implemented for information sharing at the tribal, inter-tribal, state and federal levels
The tribes have been divided into 10 districts for local and wide area networks
Project Overview - continued
Received $1.5 million grant from the OJP/BJA to implement technical infrastructure plans for each tribe

## Slide 5
NCRLE
Equipment purchase, setup and technical training are being provided by NCRLE via the grant project
Phase two is now underway, and phase three will follow in the next fiscal year
Project Overview - continued
Datacenters will be established within each tribe for the anticipated sharing of justice information

## Slide 6
NCRLE
Current Project Status
Networks completed (Phase I):
  Navajo Nation:
    Crownpoint, NM, Shiprock, NM, Chinle, AZ, Kayenta, AZ, Tuba City, AZ, Dilkon, AZ, Window Rock, AZ
  Hopi Tribe:
    Keams Canyon, AZ, Kyokstmovi, AZ
  Pueblo of Zuni:
    Zuni, NM, Black Rock, NM

## Slide 8
NCRLE
Current Project Status - continued
NCRLE has provided network, internet and e-mail services to 42 agencies and over 1,200 tribal personnel
NCRLE has provided technical training to 100 general users and 25 network administrators in Farmington, NM
NCRLE has installed 42 wireless network bridges, 39 servers, 200 new workstations, 750 existing computers, 195 cable drops

## Slide 10
NCRLE
Current Project Goals
Phase II: Setting up centralized datacenters for each tribe
  Establish connections with datacenters from remote districts/locations within each tribe
  Include shared data from courts, police, and prosecuting attorney offices
  Connect the Navajo, Hopi, and Zuni datacenters to begin information sharing, based upon the wishes of each tribe

## Slide 11
NCRLE
Current Project Goals - continued
Phase II: Integrating platforms and software from multiple agencies
  Navajo Nation:
    Navajo Police Department
    Navajo Courts
    Navajo Prosecuting Attorney’s Offices
  Pueblo of Zuni
    Zuni Police Department
    Zuni Courts
    Zuni Detention Center
  Hopi Tribe
    Hopi Police Department
    Hopi Courts
    Hopi Prosecuting Attorney’s Offices

## Slide 12
NCRLE
Future Project Goals - continued
Phase III: Begin sharing information with surrounding non-tribal agencies
  Sharing electronic information, based on the wishes of each tribe, with surrounding towns and counties
  Begin sharing information, again selected by the tribes, with state and federal agencies

## Slide 13
Tribal Technology and Information Sharing Outreach Program
  Provide information technology assistance to tribal agencies
  Provide network templates and self-assessment tools to tribal agencies
  Provide tools via help-desk, website, e-mail, and standard mail
  Tribal Justice Information Sharing System (TJISS), www.tjiss.net
  Toll-free assistance: 877-47-TJISS
Available to All Tribal Agencies
NCRLE

## Slide 14
Tribal Technology and Information Sharing Outreach Program
www.TJISS.net
877-47-TJISS
NCRLE

## Slide 15
Tribal Technology and Information Sharing Outreach Program
TJISS Online Help Desk
NCRLE

## Slide 16
Tribal Criminal History Records Improvement Program (TCHRIP)
  Provide technological interconnectivity between the Hopi and the Pueblo of Zuni
  Develop the necessary support data mechanisms for integration with federal databases
  Enhance the tribes’ judicial and law enforcement databases
  Implement criminal history record automation
  Share relevant data with national and state databases and BJS
Funding through the Bureau of Justice Statistics
NCRLE

## Slide 17
Philip D. Propes, Program Director
National Center for Rural Law Enforcement (NCRLE)
800-635-6310 or pdpropes@ncrle.net